FJMS PROJECT REPORT

Report 5 – Software Test Documentation

Freelancer Job Matching System

Authentication feature

Mỹ Tâm   •   Khang Huy   •   Quang Tùng

Version 1.0

12 October 2026

Table of Contents

I. Record of Changes	3

II. Testing Documentation	4

1. Scope of Testing	4

2. Test Strategy	5

2.1 Testing Types	5

2.2 Test Levels	6

2.3 Supporting Tools	6

3. Test Plan	7

3.1 Human Resources	7

3.2 Test Environment	7

3.3 Test Milestones	8

4. Test Cases	9

5. Test Reports	9

# I. Record of Changes

| Date | A / M / D | In charge | Change Description |
| --- | --- | --- | --- |
| 12/10/26 | A | Project team | Prepare FJMS authentication documentation, testcase attachments and evidence. Individual roles below are proposed. |
| 12/10/26 | M | Automated test run | Re-execute 45 unit and 3 component integration tests. All 48 pass; retain run evidence. |
| 12/10/26 | A | Project team | Document 3 system and 2 acceptance cases as Pending, with entry criteria and no fabricated results. |

*A - Added M - Modified D - Deleted

# II. Testing Documentation

## 1. Scope of Testing

This report covers the Authentication feature of the Freelancer Job Matching System (FJMS) in the SWT301 repository. The tested implementation is backend/controllers/authSelectedCore.js and passwordRecovery.js: register, resetPassword and login. The evidence baseline is the local test run on 12 October 2026. The previously completed Java MathUtil and Sales Management exercises are separate labs and are excluded from this project’s test totals.

Features and requirements in scope

Selected functions: register, resetPassword and login. Registration covers required fields, roles, password rules, duplicate email/phone, hashing and account writes. Password recovery covers required email/otpCode/newPassword, password strength, unknown account, invalid/used token, expiry -1ms/0/+1ms, password hashing, password update and consuming the reset token. Login covers missing input, unknown/locked/suspended account, password/verification checks, JWT generation and persistence. forgotPassword and verifyEmail are supporting integration setup, not fourth/fifth selected unit functions.

The current-code contract generates a six-digit OTP with ten-minute validity and a seven-day JWT. OTP at exactly its expiry time is accepted because the code rejects only now > expired_at. Registration accepts only the password characters allowed by its regex. These expectations characterize current behavior; business approval of the expiry rule and security design remains outstanding.

Non functional coverage and exclusions

Included checks address selected access-control and confidentiality behavior: locked accounts are rejected, password hashing is exercised, JWT signatures are verified in integration, and the login response omits password_hash. These are focused assertions and do not establish a complete security assessment. Repeatable execution is supported by reset mocks, fixed unit-test clock/randomness and versioned test assets.

Excluded: unit-level coverage of verifyEmail/forgotPassword/resendOtp/googleAuth; other profile/job/application/admin features; full penetration, load/stress, response-time SLA, accessibility and disaster recovery. verifyEmail and forgotPassword execute only as integration setup. No full feature-completion claim is made for those helpers. System/Acceptance cases remain planned.

Levels ownership inputs timing and acceptance

Unit: proposed owner Khang Huy; Mỹ Tâm reviews the plan. Inputs are authSelectedCore.js and passwordRecovery.js, 45 cases R01–R15/P01–P15/L01–L15 and reset SQL/bcrypt/JWT/email mocks. Run after analysis and on relevant changes. Accept when all 45 pass and each configured coverage measure reaches 80% for the selected modules.

Component integration: proposed owner Quang Tùng. Inputs are the same handlers, an isolated Express test app, real bcrypt/JWT and a stateful SQL fake/email mock. Execute after unit tests and on each change. Accept when I01–I03 pass all 12 assertions: real hash writes, reset-token consumption/replay rejection, JWT creation and token persistence are verified. The test app uses /register, /verify-email, /forgot-password, /reset-password and /login directly; it does not exercise the production /api/auth router, server startup or real external services.

System: proposed owner Quang Tùng. Inputs are deployed staging frontend/backend, configured SQL Server/email, unique controlled accounts and ST-01–ST-03. Run only after staging readiness. Accept when all three cases pass and no unresolved critical/high defect remains in the tested authentication scope. Acceptance: Mỹ Tâm coordinates a business/user representative, not yet nominated. Inputs include approved criteria and AT-01–AT-02. Accept only after both journeys pass and the representative records sign-off. These two levels remain Pending and are not prerequisites claimed completed in the current automated phase.

Constraints assumptions and residual risks

No production database, SMTP account or real personal data is used in automation. Mocked SQL verifies requested calls/parameters, not SQL Server syntax, transactions or concurrency. A fake adapter can hide persistence defects; staging execution is required for those risks. Fixed time/randomness apply only to unit tests; HTTP integration uses real timers. Data is reset per test, so execution order does not determine outcomes.

The source code is the available test basis; no approved FJMS SRS/use-case specification has been supplied. The ADMIN plaintext-password fallback, OTP included in the registration response and password logging are implementation observations needing security review, not approved security requirements. Current PASS results do not resolve these risks. Email-syntax/type validation beyond the implemented contract is not invented as a completed requirement.

The team supplied three names and a morning deadline on 12/10/2026. Responsibilities are proposals, not evidence that named people executed or approved tests. The tight deadline limits this submission to documented automated evidence plus a staging test plan. No staging deployment, user representative, SQL Server version, mailbox setup or business sign-off is confirmed.

## 2. Test Strategy

Combine functional checks with structure-based tests for the selected handlers. Design valid/invalid partitions and boundary values before execution, verify observable outcomes and selected side effects, then rerun the suite in CI. Use risk to prioritize unauthorized access, OTP misuse, exposure of credentials and inconsistent persistence. Keep the expected outcome traceable to the chosen test basis; report assumptions for business review rather than using code coverage as proof of requirements completeness.

### 2.1 Testing Types

Functional testing

Objective and technique: Confirm the register, resetPassword and login operations and error responses. Use equivalence partitioning, password/expiry boundary analysis, negative cases and the I03 workflow. Login combinations are reviewed as a decision table; a complete formal rule-coverage claim is not made.

Levels and completion criteria: Unit and component integration now; System and Acceptance planned. Complete the current phase at 48/48 PASS. Planned stage cases require their own PASS and sign-off.

Structure based testing

Objective and technique: Exercise handler statements, branch outcomes and exception paths. Inspect Jest coverage and targeted failure injection for SQL/JWT failures.

Levels and completion criteria: Unit/component integration. Complete when each of the four configured coverage measures is at least 80% for selected handler modules; final measured value is 100% for each. No MC/DC or all-path claim.

Regression testing

Objective and technique: Detect changed behavior after code/config changes. Reuse the versioned suite with reset fixtures and CI execution on push/pull request.

Levels and completion criteria: Unit/component integration. Complete a run only when the suite exits successfully and evidence is retained. Following fixes, confirmation testing must first rerun the reproducing case; no defect-fix confirmation is fabricated here.

Selected security behavior

Objective and technique: Check locked-account rejection, hashing, JWT validity and omission of password_hash. Use role/state cases and response inspection.

Levels and completion criteria: Unit/component integration; ST-03 and acceptance journeys provide planned staging observations. Existing assertions must pass, but security release approval is withheld while plaintext fallback/logging/OTP exposure require review.

Acceptance and focused usability review

Objective and technique: Confirm FREELANCER and EMPLOYER can complete password recovery and login journeys and understand success/error feedback. Use representative-led scenario execution, not a measured usability benchmark.

Levels and completion criteria: Acceptance planned only. Complete after AT-01/AT-02 pass and a nominated representative approves the recorded outcomes.

### 2.2 Test Levels

X marks a selected level; P marks a planned level not yet run; – means outside that level in this scope. A testing type describes what is assessed; a test level describes the size and context of the test object. Static review is a supporting activity, not another execution level.

| Type of Tests | Test Level |  |  |  |
| --- | --- | --- | --- | --- |
|  | Unit | Integration | System | Acceptance |
| Functional | X | X | P | P |
| Structure based | X | X | – | – |
| Regression | X | X | – | – |
| Selected security behavior | X | X | P | P |
| Acceptance / usability | – | – | – | P |

### 2.3 Supporting Tools

Versions below are those locked for the tested backend, rather than the newest available releases. Jest is the JavaScript unit-test framework; Supertest is an HTTP testing library. GitHub Actions orchestrates CI and is not a test framework. This selection applies the Unit Test Framework Tools and tool-selection principles taught in SWT6 slides 24 and 50.

| Purpose | Tool | Vendor/In-house | Version |
| --- | --- | --- | --- |
| Unit assertions, mocks and coverage | Jest | Open-source Jest project | 29.7.0 |
| HTTP integration requests | Supertest | Open-source project | 7.1.1 |
| Transform ES modules for Jest | babel-jest / Babel core | Jest / Babel projects | 29.7.0 / 7.24.7 |
| Real integration components | Express / bcryptjs / jsonwebtoken | Open-source projects | 4.22.3 / 2.4.3 / 9.0.3 |
| CI and artifact retention | GitHub Actions | GitHub | checkout@v4, setup-node@v4, upload-artifact@v4 |
| Stateful persistence isolation | SQL fake / email mock | In-house test utilities | Repository baseline; SHA in evidence |
| Test records and review | Report5 Excel / Word templates | Course-provided templates | FJMS report v1.0 |

## 3. Test Plan

### 3.1 Human Resources

The following allocation is proposed because the group has not assigned roles. It must not be interpreted as historical execution or reviewer approval. One member may perform multiple roles; review should cross-check another member’s work. Actual automated execution is recorded as Jest, with machine evidence.

| Worker/Doer | Role | Specific Responsibilities/Comments |
| --- | --- | --- |
| Mỹ Tâm | Proposed test lead and documentation coordinator | Own scope, priorities, evidence reconciliation and report packaging; coordinate review and representative approval. |
| Khang Huy | Proposed unit test and CI owner | Maintain unit fixtures/assertions; review coverage and CI configuration; reproduce failures and support fixes. |
| Quang Tùng | Proposed integration and system test owner | Maintain HTTP integration cases; prepare staging/cleanup; execute planned system checks and review unit results. |
| Not nominated | Business/user acceptance representative | Agree acceptance criteria, run/observe AT journeys and record sign-off. A team member’s automation result is not business acceptance. |

### 3.2 Test Environment

Current execution is local Windows 11 with Node.js 24.19.0. The existing CI workflow targets ubuntu-latest and Node.js 22.x. The report contains local evidence; it does not claim a new GitHub Actions run for this document update. CPU/RAM/browser/server versions are not inferred. Required staging setup is listed separately from verified local tools.

| Purpose | Tool | Provider | Version |
| --- | --- | --- | --- |
| Current automated run | Windows 11 / Node.js | Microsoft / Node.js project | Build 26300 / 24.19.0 |
| CI configured runtime | ubuntu-latest / Node.js | GitHub hosted runner / Node.js | Runner label not pinned / 22.x |
| Install reproducible backend dependencies | npm ci / package-lock.json | Node.js ecosystem | lockfile format 3; exact packages in lockfile |
| Unit isolation | Jest Node environment; reset mocks; fixed clock/random | Jest / in-house | 29.7.0; register/login clock 07 Oct UTC; reset clock 12 Oct UTC |
| Component integration | Express test app; real bcrypt/JWT; fake SQL/email | Open-source / in-house | Locked versions in section 2.3 |
| Planned full-stack staging | Frontend/API, SQL Server, controlled email service, browser | Project team / Microsoft / mailbox provider | Deployment, DB/browser/SMTP versions not confirmed |
| Data and cleanup | Synthetic accounts; isolated DB state; staging fixtures | In-house | Unique email per staged case; restore state after test |

### 3.3 Test Milestones

Dates are day/month/year in Asia/Saigon. Historical baseline: 07/10/2026. Current run and report completion: 12/10/2026. The final two milestones are target dates constrained by staging/representative availability; they are not recorded as achieved.

| Milestone Task | Start Date | End Date |
| --- | --- | --- |
| Historical automated baseline completed | 07/10/2026 | 07/10/2026 |
| Review new template, scope and supplied course theory | 12/10/2026 | 12/10/2026 |
| Re-execute 45 unit + 3 integration and collect evidence | 12/10/2026 | 12/10/2026 |
| Complete documentation, case reports and requirement audit | 12/10/2026 | 12/10/2026 |
| Team review and submit Report5 — target before morning deadline | 12/10/2026 | 12/10/2026 — target; approval pending |
| System/Acceptance run — after readiness and reviewer nomination | 12/10/2026 — proposed earliest | Not committed; 5 cases remain Pending |

## 4. Test Cases

The supplied unit matrix contains 45 cases: R01–R15 for register, P01–P15 for resetPassword, L01–L15 for login. N/A/B means Normal/Abnormal/Boundary, not Excel N/A status. R09 and P05 each exercise two invalid password partitions with four assertions total and count as one case. Function 2 replaces the earlier verification matrix; it is not added to the count.

Report5_Test Report.xlsx follows the supplied non-unit form: Feature 1 contains I01–I03 with Passed results; Feature 2 contains ST-01–ST-03 and AT-01–AT-02 as Pending. Each case supplies description, steps, expected result, preconditions, status, test date and execution attribution where available. Round 2/3 remain blank because no additional round is claimed.

Traceability: register → R01–R15/I01/ST-01; resetPassword → P01–P15/I02/I03/ST-02; login → L01–L15/I03/ST-03; role recovery journeys → AT-01/AT-02. The public controller exports and router paths are retained; source handlers were moved unchanged into small modules for test isolation.

## 5. Test Reports

Executed results

The 12/10/2026 local run started at 02:11:22 Asia/Saigon and completed successfully: 3 suites, 48 passed, 0 failed and 0 skipped/pending executable cases. The run contains 192 passing assertions, exactly four per case, and took 1.577 seconds. This elapsed run time includes transformation/coverage/test overhead and is not an API performance or response-time result.

| Scope | Executed | Passed | Failed |
| --- | --- | --- | --- |
| Unit | 45 | 45 | 0 |
| Component integration | 3 | 3 | 0 |
| System / Acceptance | 0 of 5 planned | 0 | 0 |
| Executed total | 48 | 48 | 0 |

Coverage and statistics

| Measure for selected handler modules | Covered / total | Result |
| --- | --- | --- |
| Lines | 97 / 97 | 100% |
| Statements | 98 / 98 | 100% |
| Branch outcomes | 57 / 57 | 100% |
| Functions | 4 / 4 | 100% |

Coverage is limited to authSelectedCore.js and passwordRecovery.js: register, login, the role-map callback and resetPassword. It does not cover the whole project, live SQL constraints, transactions, concurrency, SMTP or business requirements. verifyEmail and forgotPassword are integration setup outside the coverage target. The configured minimum is 80% per measure.

Across the complete case catalogue: 45 unit + 3 integration + 5 planned staging cases = 53. Executed proportion is 48/53 = 90.57%; PASS among executed is 48/48 = 100%. In the non-unit workbook alone, execution coverage and successful coverage are both 3/8 = 37.50%, because its denominator includes five Pending cases. Its labels are template case-execution ratios, not code coverage. No overall project completion or business acceptance is claimed.

Analysis findings and residual risks

Positive evidence: unit failures are handled at each recovery SQL step and hashing; I02 verifies the real new hash, rejects the old password hash and records token consumption; I03 verifies a real JWT after recovery and rejects token replay. All recorded HTTP error outcomes are expected negative-test outcomes, not test failures.

Static review observations SR-01–SR-04 require triage: ADMIN plaintext-password fallback; password logging; OTP/resetToken exposed in responses; and password write followed by token-used update without an enclosing transaction. P14 simulates failure of the final update but does not prove rollback. Real SQL can leave a changed password with a still-valid token; transaction/concurrency requirements and remediation need review.

Evidence and release decision

Evidence is included under evidence/: results.json, run-log.txt, coverage/coverage-summary.json and coverage/index.html. evidence/manifest.json records the tested source SHA-256 and locked package versions. The run timestamp is in results.json. The two Excel attachments identify executed versus planned cases; the attached requirement check reconciles every requested Report5 item.

Current automated phase: acceptance criteria met. Full staging/acceptance phase: not met, because five planned cases and business sign-off remain pending. Submit this as a documented automated phase with transparent residual work, not as an approved production release. The morning deadline does not change the meaning of PASS or provide missing approval.

Course basis: SWT1 test process and principles; SWT2 component/integration/regression levels; SWT3 static review; SWT4 EP/BVA/state/structural techniques; SWT5 planning, entry/exit, metrics and defect reporting; SWT6 framework and tool selection; Topic 8 early feedback and CI. Existing tests were added to existing code, so this report does not label the work TDD.